# Phase 10 (Revised): Evaluation Infrastructure, Inline Quality, and Forward-Looking Retrieval

Government Regulation Query — Project Plan Addendum

Brad Hinkel | July 2026 | Supersedes the original Phase 10 draft (Inline Evaluation & Forward-Looking Retrieval)

# 0. Context and Revision History

The original Phase 10 draft emerged from comparing this engine against a no-code (n8n) agentic regulatory assistant. That comparison identified two components worth porting: an inline LLM-as-a-judge evaluation layer and description-driven routing to a live forward-looking source (Federal Register). Both survive into this revision.

This revision restructures the phase for two reasons:

Code review against Phase 9.1. The original Part A premise — replace the citation_coverage regex with a semantic grounding check and re-fit the confidence weights — is the experiment Phase 9.1 already ran, with a rigorous negative result. A semantic grounding scorer was built (src/generate.py, semantic_grounding) and it saturated at mean 0.99 with ρ≈−0.03 vs judge faithfulness. The root cause was not the scorer but the distribution: answered questions are uniformly high quality (Sonnet correctness ≈0.90), so no inference-time signal has a gradient to predict (docs/confidence_calibration_findings.md). Any calibration work therefore requires an eval distribution with genuine quality variance first — which reorders the phase.

Expanded goals. The phase now covers three coupled use cases: (1) a self-maintaining, representative evaluation library run on a regular cadence with a tracked quality score; (2) forward-looking questions answered from live external sources; (3) richer per-query quality output, tracking of poor results, and a loop-back mechanism to improve them.

The unifying design decision: one grounding-judge module, one rubric, used in both the offline eval runs (Part A) and the inline answer path (Part B). Today the project has three inconsistent quality scorers — the eval judge in eval/src/evaluate.py, the saturating semantic_grounding call in src/generate.py, and the citation_coverage regex. Unifying them is what makes the longitudinal quality score (Part A) commensurable with the per-answer quality verdict (Part B).

# Part A — Unified Grounding Judge and Self-Maintaining Evaluation Library (Step 1)

## A.1 Motivation

The current eval set (eval/data/eval_dataset_200.json) is a static file: 25 questions per title, generated once. The corpus underneath it changes weekly via the Phase 9.6 sync timer, so questions silently drift away from the sections they were written against.

Quality on the current set is uniform (~0.90), which blocked Phase 9.1 confidence calibration. A library with deliberately hard strata creates the variance that calibration — and a meaningful quality trend — both require.

Longitudinal tracking and self-maintenance are in tension: if questions regenerate freely, the trend line measures the question generator, not the engine. The design below resolves this with anchoring and a stable core.

## A.2 The Grounding Judge Module

Single module. Model: JUDGE_MODEL (default claude-sonnet-4-6, per the Phase 9.1 decision that the Haiku judge is too noisy to serve as ground truth). Structured JSON output: grounding (1–5), completeness (1–5), one-paragraph justification.

Two modes, one rubric: offline mode (eval runs — scores the answer against retrieved chunks plus the ground-truth reference) and inline mode (escalated live queries — retrieved chunks only, no reference). The shared rubric core keeps scores comparable across modes.

Retires the per-sentence yes/no semantic_grounding scorer in src/generate.py (kept only as a historical artifact; it saturates and is wired to nothing).

## A.3 Evaluation Library Design

DB-backed, not a JSON file. Tables: eval_questions (question text, question_type, ground-truth reference, anchor cfr_reference, anchor version/effective_date, status [active | stale | retired], origin [generated | regression]), eval_runs (run timestamp, library version, scores), eval_results (per-question scores per run).

Anchoring: every question is tied to the source section and corpus version it was generated from. This is what makes self-maintenance possible — the sync pipeline already knows exactly which sections changed.

Stable core vs. full library: the stable core is the subset whose anchor sections have not changed since generation; it is the only longitudinally comparable trend line. The full library is the representative snapshot. Every run reports both.

Stratified sampling by title (all 8) × question type: definitions; numeric standards and limits; procedures; penalties/enforcement; large enumerated-list sections (the known Phase 9.7 weak spot); temporal/what-changed; out-of-corpus negatives (exercise not_found); and an adversarial/hard stratum. The hard strata are not optional garnish — they are the variance source that unblocks Part B's calibration.

## A.4 Self-Maintenance on the Sync Cadence

Post-sync hook on the existing weekly systemd timer (deploy/regs-sync.*): after a sync run, read sync_runs for changed/removed sections.

Questions anchored to removed sections → retired. Questions anchored to changed sections → marked stale; the ground-truth reference is regenerated against the new section text (the question text usually survives; the expected answer does not). A sampler tops up new questions from changed/new sections to keep per-stratum quotas full.

The library is versioned; every eval run records the library version it ran against.

## A.5 Scheduled Runs and Quality Tracking

Cadence: stable core weekly (immediately after the sync + refresh completes); full library monthly. This bounds judge cost while keeping the trend line fresh.

Quality score: a composite of judge grounding, correctness vs. reference, not_found accuracy on negatives, and citation accuracy — reported overall, per title, and per stratum.

Persist every run to eval_runs; surface the latest score and delta-vs-previous in /health alongside the existing corpus-freshness block. (Note: there is no metrics infrastructure today — /health returns DB + corpus freshness only — so this is the first metrics surface.)

Cost cap: estimated judge calls per run computed up front; a per-run ceiling aborts rather than overspends.

## A.6 Evaluation Metrics (Part A)

| Metric | Definition and target |
| --- | --- |
| Stratum coverage | Every title × question-type stratum meets its quota in the full library. Binary pass/fail per refresh. |
| Library freshness | Percentage of active questions anchored to current section versions after each refresh. Target: ~100% (stale questions are regenerated or retired, never silently scored). |
| Stable-core size | Question count in the longitudinal core. Target: ≥100 so the trend line has statistical weight; alert if churn drives it lower. |
| Quality trend | Composite score on the stable core, tracked per run. Target: regression alert on any drop beyond a set threshold; the absolute number matters less than the trend. |
| Score variance | Std of judge grounding on the full library. Target: meaningfully non-zero on the hard strata — this is the explicit precondition for Part B calibration. |
| Judge reliability | Spot-check agreement between the judge and a second model or manual review on a sample per run. Guards against a repeat of the Haiku-judge failure. |

## A.7 Implementation Tasks (Part A)

Build the grounding-judge module (offline + inline modes, structured JSON, shared rubric).

Add eval_questions / eval_runs / eval_results schema (extend src/db/schema.sql).

Extend eval/src/generate_dataset.py into a stratified sampler that writes to the DB and tops up quotas, including negative and adversarial strata.

Add the post-sync refresh hook (retire / re-reference / top-up) to the sync pipeline (src/sync.py or a follow-on step in the systemd unit).

Extend eval/src/evaluate.py into a runner that reads the DB library, calls the judge, and writes eval_results + eval_runs; add stable-core vs. full-library reporting.

Surface latest run score + trend in /health; add the cost cap.

# Part B — Inline Quality, Poor-Result Tracking, and the Improvement Loop (Steps 2–3)

## B.1 Escalation Design

Deterministic pass unchanged on every query: the composite in compute_confidence (src/generate.py — note: the original draft cited backend/confidence.py, which does not exist) with the current weights (0.35 retrieval / 0.65 citation / 0.0 concentration) and hard tier thresholds (0.75 / 0.50).

Ambiguous band — new logic, not a reuse: today tiers are a hard threshold cascade with no margin concept. Define the band as (a) composite within a configurable margin of a tier boundary, or (b) high retrieval_score with low citation_coverage. Only queries in the band get an inline judge call.

Confirm or override: the judge's grounding score maps to a tier; on disagreement the judge wins (downgrade unsupported claims; upgrade grounded paraphrase the regex under-scored). The justification is attached to the response.

Ordering with existing safety logic: escalation runs at generation time; the Phase 8.5 output-check downgrade (backend/routes/query.py) still runs last and still wins — a security downgrade is never overridden upward by the judge.

UX: a 'verifying' SSE status event during the judge call, mirroring the existing 'comparing' temporal state. Expected added latency on escalated queries: ~2–4 s.

Before fixing the band thresholds, replay the persisted production queries through the band definition to measure the real-world escalation rate — the <25% bound should be validated against actual traffic, not assumed.

## B.2 Calibration, Reframed per Phase 9.1

Gate first. The primary deliverable is a hallucination gate: the judge catches ungrounded answers before delivery, validated against a seeded set of deliberately ungrounded answers. This works regardless of natural quality variance.

Calibration second, and conditional. Re-fitting the composite weights against judge-grounding (extending eval/src/optimize_confidence.py) happens only after Part A's hard strata demonstrate genuine score variance. Re-running the grid search on a zero-variance distribution would reproduce the Phase 9.1 negative result; the 9.1 decision against spurious reweighting stands until the precondition is met.

not_found remains the validated confidence primitive throughout; tiers remain a diagnostic until calibration demonstrably passes (tier ordering holds AND Spearman ≥ 0.60 on a distribution with variance).

## B.3 Detailed Per-Query Quality Output (Use Case 3a)

Escalated answers carry the judge's grounding score and justification — the defensible 'why this confidence' text — in the API payload and the UI confidence chip.

Non-escalated answers keep the existing component breakdown (already in the payload) with clearer qualitative framing.

## B.4 Poor-Result Tracking (Use Case 3b)

Extend the persisted query row (db_service.save_query) with: judge grounding score, escalation flag, judge/composite agreement, output-check downgrade flag.

Add user feedback: thumbs up/down in the result UI, posted to a feedback endpoint and stored on the query row. This is the one quality signal the system cannot compute itself, and user-flagged failures are the highest-value queue entries.

Poor-result definition (any of): low judge grounding; forced security downgrade; user thumbs-down; not_found on a query that classified as in-scope.

## B.5 The Improvement Loop (Use Case 3c)

Triage: a small review surface (script or admin page) lists queued poor results; each is classified by failure mode — retrieval miss, corpus coverage gap, generation error, chunking artifact.

Promotion: every triaged poor result becomes a regression case in the Part A library (origin = regression), anchored like any other question.

Verification: a fix (prompt change, chunking change, corpus addition) is considered closed only when the promoted regression case passes on a subsequent scheduled run. This is the flywheel that fuses the three use cases: production failures feed the library; the library's cadence measures whether fixes worked.

## B.6 Evaluation Metrics (Part B)

| Metric | Definition and target |
| --- | --- |
| Grounding gate catch rate | Of seeded ungrounded answers, percentage caught (downgraded or flagged) before delivery. Target: ≥90%. This is the hallucination-detector metric and the part's primary success criterion. |
| Escalation rate | Percentage of production queries that trigger a judge call. Target: <25%, validated by replaying historical persisted queries. |
| Composite–judge agreement | Of escalated queries, percentage where the deterministic tier matched the judge tier. Target: trend upward over time. |
| Feedback capture | Thumbs signals received per 100 queries. Target: nonzero and monitored; the loop starves without it. |
| Regression closure rate | Percentage of promoted regression cases passing within two scheduled runs of their fix. Target: high; open cases beyond that are re-triaged. |
| Conditional: tier ordering + Spearman ≥ 0.60 | Only evaluated once Part A's variance precondition is met; until then explicitly reported as 'not yet applicable', not FAIL. |

## B.7 Implementation Tasks (Part B)

Escalation logic in the generation path: band definition (margin + low-coverage rule), inline judge call, confirm/override, ordering with the output-check downgrade.

Replay script: run persisted historical queries through the band definition to set thresholds against the real traffic distribution.

'verifying' SSE status event; judge justification in response payload and UI chip.

Persistence extensions: judge fields + agreement flag on the query row; feedback endpoint + thumbs UI; poor-result queue view.

Seeded ungrounded answer set + gate catch-rate harness.

Triage tool and regression-promotion script into the Part A library.

Conditional: extend optimize_confidence.py to accept judge-grounding as ground truth and fit a semantic_grounding feature in place of citation_coverage — executed only when the variance precondition holds.

Escalation-rate and gate metrics surfaced alongside the Part A /health block.

# Part C — Forward-Looking Retrieval via a Pluggable Source Registry (Step 4)

## C.1 The API Distinction This Rests On

Unchanged from the original draft, and still the conceptual core: the eCFR API is the codified regulation — what the rule says today. The Federal Register API is the daily journal of proposed rules, NPRMs, and final rules before codification — what the rule is becoming. The regulations.gov API (v4) adds the docket and comment layer (comment-period status, docket documents, RIN via /v4/dockets/{docketId}). Phase 9 keeps the corpus current with the present; this part adds the future. Together with Phase 9's archived-version diffing (past), the system covers the full time axis.

## C.2 Pluggable Source Registry (revised from a hardcoded FR branch)

Each live source registers: a natural-language description (drives routing), a client, a citation format, a status vocabulary (proposed / comment-open / pending / final-not-yet-codified), and a refresh/cache policy.

Sources #1 and #2: Federal Register documents endpoint (filtered to proposed rules/NPRMs by CFR title/part) and regulations.gov v4 (docket/comment enrichment; api.data.gov key; rate limits respected).

Later sources (GAO reports, agency guidance, state registers) slot in without router changes — this is the 'others might help' extension point.

Scope: all 8 corpus titles (the original draft's 'starter titles 7, 21, 42' was stale text predating Phase 8.6).

## C.3 Routing: One Multi-Class Classifier

Replace the current stack (binary off-topic classifier + temporal regex) with a single multi-class intent call: off_topic / codified / temporal_past / forward_looking / blended. One Haiku call, same latency budget as today's binary classifier.

This resolves a real collision: the Phase 9.4 temporal regex keys on change language, and the canonical forward-looking query ('How might these regulations change over the next year?') would plausibly route to the past-looking archived-versions path. The two intents must be discriminated in one place, which slightly amends the original draft's claim that this part is independent of Phase 9.

Default remains codified. Blended queries hit both paths and synthesize, every claim tagged by source and status.

## C.4 Retrieved Content

Per forward-looking result: document type (the primary routing filter), affected CFR title/part (aligning results with the codified citation space), RIN and docket ID (lifecycle tracking + regulations.gov link-through), comment-period open/close dates, proposed effective date and publication date, and agency.

## C.5 The Dominant Risk and Its Mitigations

A proposed rule is not law. The failure mode that matters is a user acting on a proposal as binding. Every forward-looking claim carries a hard, unmissable status label and its Federal Register citation; the Part A/B grounding judge is instructed to penalize any answer presenting proposed content without its status label. This dependency is why Part C is sequenced last.

Security allowlist (new, required): backend/security.py restricts answer URLs to ecfr.gov / cfr.gov / govinfo.gov; any other domain triggers a forced downgrade to low confidence. Without adding federalregister.gov and regulations.gov, every Part C answer would be auto-downgraded by the engine's own Phase 8.5 hardening.

Comment windows move (extensions are common) and proposed-rule state changes daily: results are cached with a short TTL and always carry a fetched-at timestamp; never treated as static corpus content.

## C.6 Frontend Workstream (new — absent from the original draft)

parseAnswer.ts and the block model must learn a non-CFR citation format ('XX FR YYYYY', docket IDs) — the current parser contract lifts only '"quote" (CFR cite)' patterns.

CitationsRail groups by CFR title and links to ecfr.gov; forward-looking results need an FR/docket group linking to federalregister.gov / regulations.gov, with a status badge per citation.

The 'Current as of' trust chip reflects corpus date; live-fetched results need a distinct 'fetched <timestamp>' provenance treatment, plus the mandatory non-binding banner on any answer containing proposed content.

## C.7 Evaluation Metrics (Part C)

| Metric | Definition and target |
| --- | --- |
| Status-label correctness | Percentage of forward-looking answers correctly labeling proposed/pending content as non-binding. Target: 100% — a mislabel is a critical failure, enforced by the grounding judge and the seeded-answer harness. |
| Routing accuracy | Percentage of queries routed to the correct path (codified / temporal_past / forward_looking / blended / off_topic) against a hand-labeled intent set that includes past-vs-future 'change' phrasings. Target: >90%. |
| Forward-looking grounding | Judge-scored grounding of forward-looking claims against retrieved Federal Register documents. Target: same bar as codified answers. |
| Comment-window accuracy | Percentage of answers reporting the correct comment-period close date for a cited proposed rule, checked against the live API at eval time. Target: high; a wrong date defeats the planning use case. |

## C.8 Implementation Tasks (Part C)

Source-registry abstraction + Federal Register client (documents endpoint, type/RIN/docket/dates/agency parsing) + regulations.gov v4 client (api.data.gov key, rate limits).

Multi-class intent classifier replacing the binary classifier + temporal regex; hand-labeled routing eval set including the change-language collision cases.

Forward-looking output template: proposed change, affected CFR citation, comment-period status/dates, proposed effective date, mandatory non-binding label.

Extend ALLOWED_URL_DOMAINS with federalregister.gov and regulations.gov.

Wire the grounding judge to enforce the status label on forward-looking answers; add status-label cases to the seeded harness.

Frontend: parser contract extension, FR citation group + status badges in the rail, fetched-at provenance treatment.

Caching/refresh policy for live-source results (short TTL, fetched-at stamped).

Part C eval cases (routing, status-label, comment-window) added to the Part A library as their own strata.

# Sequencing and Dependencies

Step 1 — Part A (judge + library). The foundation: everything downstream consumes the judge, and the hard-strata library is the explicit precondition for any calibration. Depends only on the existing eval harness and sync pipeline.

Step 2 — Part B.1–B.4 (escalation, quality payload, poor-result capture). Depends on the Part A judge; independent of the library's first full refresh cycle.

Step 3 — Part B.5 (triage + regression promotion). Depends on both the library (Step 1) and capture (Step 2); small once they exist.

Step 4 — Part C (forward-looking). Ranked last as a capability expansion below the safety work, and dependent on the judge for status-label enforcement. Touches Phase 9.4's temporal intent via the classifier consolidation.

# Success Criteria

Part A: library refreshes automatically on the sync cadence with ~100% freshness; stable-core quality trend published per run in /health; hard strata show genuine score variance.

Part B: grounding gate catches ≥90% of seeded ungrounded answers; escalation rate <25% validated on real traffic; every escalated answer ships a judge justification; poor results are captured, triaged, and promoted to regression cases that close.

Part C: 100% status-label correctness; routing accuracy >90% including change-language collision cases; forward-looking grounding at the codified bar; comment windows accurate.

Combined: the system answers across the full time axis — what changed (Phase 9), what the rule says (current), what's proposed (Part C) — with source and status on every claim, and a quality score that is measured continuously rather than once.

Case study updated: the self-maintaining eval library, the gate-first calibration story (including the honest Phase 9.1 negative result it builds on), and the forward-looking lifecycle capability documented for interview walkthrough.

# Alternatives Considered

Always-on judge (Part B). Run the judge on every query, as the no-code build does. Rejected: blows the latency/cost budget the deterministic scorer exists to protect; selective escalation concentrates spend where the regex proxy is least trustworthy.

Replace the deterministic scorer entirely (Part B). Rejected: loses the fast per-query signal and calibration history; the composite plus selective escalation keeps the hot path fast.

Immediate weight re-fit against judge-grounding (original Part A). Rejected: re-runs the Phase 9.1 experiment on the same zero-variance distribution and would reproduce the negative result. Gate-first, calibration when the variance precondition is met.

Regenerate the whole eval library each cadence. Rejected: the trend line would measure question-generator churn, not engine quality. Anchoring + a stable core preserves longitudinal comparability.

Keep the file-based eval set. Rejected: no per-question lifecycle, no anchoring to corpus versions, no run history — none of the machinery self-maintenance requires.

Ingest the Federal Register into the corpus (Part C). Rejected: proposed content changes daily and is non-binding; mixing it into the codified corpus risks the proposed-as-law failure mode. A separate, clearly-labeled path with its own refresh policy keeps the authoritative corpus clean.

Web search for pending rules (Part C). Rejected: the FR and regulations.gov APIs are the authoritative, structured, rate-stable sources for exactly this data.

# Appendix: Corrections to the Original Draft

backend/confidence.py does not exist; the composite and weights live in src/generate.py (compute_confidence).

retrieval_score averages the top-3 similarities, not top-k.

There is no existing ambiguous band or tier margin; tiers are a hard threshold cascade, so the escalation band is new logic.

The corpus is 8 titles (Phase 8.6), not the 'starter titles 7, 21, 42'.

There is no metrics infrastructure today; /health returns DB + corpus freshness only, and token counts are not persisted.

The security URL allowlist would force-downgrade every Federal Register answer unless extended — now an explicit Part C task.

The Phase 9.4 temporal regex collides with forward-looking change phrasing — resolved by the multi-class classifier, which amends the original 'independent of Phase 9' claim.

A frontend workstream (parser contract, citations rail, provenance chip) was missing from the original task list.

# Sources

Federal Register API v1 documentation (federalregister.gov/developers)

Regulations.gov API v4 documentation

eCFR Developer Resources

docs/confidence_calibration_findings.md — Phase 9.1 negative result and judge-reliability finding